## Slide 1: Lack of manpower

## Slide 2: WDM
Development | php: V mysql: V android: V iOS: X
Project management | V (lead)
Issues, testing | V
Deepsky-database | X
Documentation | X
Popularisation | X
Vela | V (lead)
Translation | X

## Slide 3: JV
Development | php: mysql: android: iOS:
Project management | 
Issues, testing | 
Deepsky-database | 
Documentation | 
Popularisation | 
Vela | 
Translation | 

## Slide 4: DE
Development | php: X mysql: X android: X iOS: X
Project management | X
Issues, testing | X
Deepsky-database | X
Documentation | X
Popularisation | X
Vela | X
Translation | X

## Slide 5: TC
Development | php: X mysql: X android: X iOS: X
Project management | X
Issues, testing | V
Deepsky-database | V
Documentation | X
Popularisation | V
Vela | X
Translation | X

## Slide 6: BT
Development | php: X mysql: X android: X iOS: X
Project management | X
Issues, testing | V
Deepsky-database | V
Documentation | V
Popularisation | V
Vela | (?)
Translation | V

## Slide 7: JDW, not before July
Development | php: X mysql: X android: X iOS: X
Project management | X
Issues, testing | X
Deepsky-database | V (asterisms: lead)
Documentation | X
Popularisation | X
Vela | X
Translation | V (French)

## Slide 8: EvdJ
Development | php: X mysql: X android: X iOS: X
Project management | X
Issues, testing | V
Deepsky-database | V (Lead)
Documentation | V
Popularisation | V
Vela | X
Translation | X

## Slide 9: CW
Development | php: V mysql: V android: ? iOS: X
Project management | X
Issues, testing | V
Deepsky-database | V
Documentation | X
Popularisation | X
Vela | X
Translation | X

## Slide 10: Lead
Development: WDM
Project management: WDM
Issues, testing: ?
Deepsky-database: EvdJ
Documentation: ?
Popularisation: ?
Vela: WDM
Translation: ?

## Slide 11: TODO
Make GitHub accounts: All
Send GitHub username to WDM: All
Move svn to GitHub: WDM
Move issues to GitHub: WDM
Invite to DeepskyLog on GitHub: WDM
Move documentation to GitHub: JV
Deepsky database (Mail from GvdB): EvdJ